CSC422 - Predicting Social Media Post Success Proposal

Student Name: Owen Voorhees, Jonathan Duran Ortiz, Zachary Norton

Student ID: 200454685, 200487324, id3

Email: osvoorhe@ncsu.edu, jbduran@ncsu.edu, zanorton@ncsu.edu

1 Chosen Project

Title: Predicting Social Media Post Success

Category: Predictive Modeling

Dataset: Arctic: Every Reddit comment and submission since 2005, organized as monthly Parquet shards

Difficulty: [3/5]

2 Project Abstract

In early September we made a post on LinkedIn regarding a GPT model we released, Bartholomew. Unfortunately, that post didn’t do so well. To learn more about social media algorithms, understand the behavior of online posters, and most importantly get our revenge on LinkedIn, we’ve chosen to perfect the art of posting on Reddit. Our goal is to create a model that can predict Reddit post performance based on the date, time, and general form of content. Using the Arctic dataset, a compilation of 2.8 billion cumulative Reddit submissions spanning Reddit’s entire lifetime including, timestamp, subreddit, title, number of comments, overall score, and even url (so we can recover whatever information we may need), we have all of the information needed to create a general model across all subreddits, at all times, and for whatever content. We hope that this exploration and modeling process allows us to understand what classical ML is capable of, while likewise learning how to approach such problems, tune complicated systems, and choose appropriate architectures for a typical data modeling task. While choosing one solution is easy to settle for, we plan to explore multiple different architectures and filtering strategies to find the best results.

3 Proposed Methodology

We will use recent Reddit submissions, likely from 2025 through early 2026, rather than downloading the entire archive. The dataset is divided into monthly Parquet files, so we can query only the months and subreddits we need.

We plan to:

- Select a group of active subreddits, including geographically focused communities such as r/NYC, r/Seattle, and r/Chicago.

- Clean removed, deleted, duplicate, and unusable posts.

- Convert UTC timestamps into local time for geographic subreddits.

- Extract features such as hour, weekday, subreddit, title length, body length, flair, and recent posting volume.

- Identify post topics using text features, clustering, or topic classification.

- Normalize engagement within each subreddit and time period.

- Define successful posts using a metric such as being in the top 10% of engagement for that community.

- Train baseline and predictive models such as logistic regression, random forest, and gradient boosting.

- Compare models using metrics such as accuracy, precision, recall, F1 score, and ROC-AUC.

- Use feature importance and visualizations to determine which factors are actually associated with success.

We will use a time-based train/test split so the model is evaluated on future posts rather than random posts from the same period.

4 Expected Outcomes

Discuss the potential findings or results you anticipate from this project. This can be in terms of  insights derived from the data, visualizations, or performance metrics of predictive models.

We expect posting time to matter, but not equally for every post. Topic, subreddit, geographic audience, and competition at the time of posting may have just as much or more influence.

Our final results should include:

- A model that predicts whether a Reddit post will perform unusually well.

- Heatmaps showing engagement by local hour and day of week.

- Comparisons of optimal posting times across locations and topics.

- Feature importance showing which variables contribute most to post success.

- An estimate of how much predictive power timing adds beyond the content and community itself.

A particularly interesting result would be finding that there is no universal "best time to post," but instead different optimal windows depending on the audience and type of content.

5 Timeline

Provide a rough timeline of the project, breaking down tasks into weeks or specific dates.

- Week 1 (9/7): Finalize project goals, amount of data needed and our plan

- Week 2 (9/14): Query and download the required Reddit submission data

9/15/2026 Project Proposal Presentation

- Week 3 (9/21): Clean data, remove unusable posts, and perform basic exploratory analysis.

- Week 4 (9/28): Create time, subreddit, location, and engagement features.

- Week 5 (10/5): Analyze post text and create topic categories.

10/6/2026 Project Midterm Presentation

- Week 6 (10/12): Build visualizations for engagement by time, location, topic, and subreddit.

10/15: Project Midterm Report Due

- Week 7 (10/19): Define the success metric and train baseline models.

- Week 8 (10/26): Train random forest and gradient boosting models.

- Week 9 (11/2): Tune models and evaluate performance on held-out data.

- Week 10 (11/9): Analyze feature importance and interactions between time, topic, and location.

- Week 11 (11/16): Create final visualizations and write the report.

11/17/2026 Project Presentation-1

11/19/2026 Project Presentation-2

- Week 12 (11/23): Run additional experiments and investigate unexpected results.

- Week 13 (11/30): Finish the report, presentation, and final model evaluation.

12/1: Project Final Report Due

6 Possible Challenges

Discuss any potential challenges or obstacles you foresee in the project and how you plan to  overcome them.

- The dataset is massive (1.48TB). We plan to only take a couple of years of the data. Also, we are only taking in posts and ignoring comments. Post filtering can be daunting with a large amount of data.

- Dataset size: The full archive is extremely large. We will avoid downloading it by querying only recent submission shards and selected subreddits.

- Different subreddit sizes: A score of 500 may be exceptional in one subreddit and normal in another. We will normalize engagement within communities rather than comparing raw scores directly.

- Location: Reddit does not provide reliable user location. For geographic subreddits, we will use the community's location as a proxy for the audience rather than claiming it represents the poster's location.

- Topic classification: Topics are not consistently labeled across Reddit. We will use post titles, body text, and flair to create consistent topic categories.